Blurby TTS Architecture Audit

OutsideAudit.9 — 2026-05-17

Audit Orientation Document (D1a)

# 1. Executive Summary

Blurby is a desktop e-book reader (Electron 41 + React 19 + TypeScript 5.9) that includes a built-in text-to-speech narration system for audiobook-quality reading. The TTS pipeline uses Kokoro, a local ONNX-based neural TTS engine with 28 voices, running in a dedicated worker thread with q4 quantization.

This audit covers the TTS architecture after completion of a 16-sprint TTS Architecture Completion conveyor that shipped between 2026-05-11 and 2026-05-17. The conveyor implemented: provider capability registry, segment normalization, structured cache identity with timing sidecars, highlight sync controller, diagnostics bundle, narration planner, event-driven word sync, word position indexing, end-to-end pipeline integration tests, and architecture decision records.

The audit scope, as defined by the project owner, covers four dimensions:

- TTS implementation completeness vs. research — Are the findings from the 2026-05-11 TTS literature review fully addressed?

- TTS implementation correctness — Is the code correct, well-structured, and free of critical bugs?

- Full TTS engine audit — Kokoro model relationship, narration speed/efficiency, auditory KPIs, cursor and page movement/tracking.

- Upcoming roadmap — Is the next phase (Reading Experience v2) correctly scoped, sequenced, and grounded?

# 2. Current Build Status

Version: 1.75.1

Test coverage: 2,629 tests across 193 test files (all passing)

Build: npm run build succeeds; npm run typecheck clean

TTS Architecture phase: COMPLETE (16 sprints shipped, 3 dissolved, 1 deferred)

Active engine: Kokoro (sole active). MOSS-Nano dormant. Pocket TTS dormant. Qwen retired.

Upcoming phase: Reading Experience v2 (7-sprint conveyor: 5 full specs + 2 stubs)

Prior audit: OutsideAudit.8 scored 9/10 — approved for dispatch

# 3. Architecture Overview

## 3.1 TTS Pipeline Layers

The TTS system is organized into distinct architectural layers, each with a single source file and clear invariants:

- Provider Registry — declares each engine’s capability, timing truth, posture, and selectability.

- Segment Normalizer — transforms written text to spoken form while preserving alignment maps for cursor tracking.

- Cache Identity + Timing Sidecars — structured v2 identity with normalizer/version/hash fields; atomic timing sidecar for word timestamps.

- Highlight Sync Controller — decides sync mode (word/chunk/segment/off) based on timing trust classification.

- Generation Pipeline — manages chunk generation queue with backpressure, planner integration, pause/resume.

- Audio Scheduler — canonical audio progress authority. Queues PCM, manages AudioContext, reports word-level progress.

- Narration Planner — single authority for where chunks may legally end. Sentence-aware boundaries with dialogue detection.

- Diagnostics Bundle — provider-neutral runtime debugging without raw text/audio payload leakage.

- Word Position Index — pre-built render-time index for O(1) word position lookup with fallback to live DOM query.

## 3.2 Data Flow

Text flows: Book content → word extraction → segment normalizer → narration planner (boundary selection) → generation pipeline (chunking + Kokoro inference) → audio scheduler (PCM playback + progress reporting) → highlight sync controller (cursor positioning) → word position index (DOM element resolution) → visual cursor rendering.

Cache flow: generation pipeline checks cache identity → cache hit returns PCM + timing sidecar → cache miss triggers Kokoro worker inference → result stored with v2 identity + atomic timing sidecar.

## 3.3 Key Architectural Invariants

- Timing metadata is fail-closed: missing or untrusted timing downgrades sync mode; no invented word boundaries.

- Cache identity is structured data first, path material second; semantic invalidation from schema/content/normalizer fields.

- Normalizer output is engine input only; display/highlight truth remains original words.

- Planner is single authority for chunk boundaries; generation pipeline does not independently decide where to break.

- Audio scheduler confirmed boundaries own canonical progress truth; visual cursor follows audio, never leads.

- Word position index is fail-open: missing entries fall back to live DOM query, never block narration.

# 4. Forward Plan

The next phase is Reading Experience v2, targeting narration UX polish and quality regression gates. The 7-sprint conveyor belt:

| Seq | Sprint | Stage | LOE | Goal |
| --- | --- | --- | --- | --- |
| 1 | NARR-MEDIA-1 | 1a (serial) | S | OS-level media controls via MediaSession API |
| 2 | NARR-PAUSE-1 | 1a (serial) | M | Named-pause state machine for smarter resume |
| 3 | NARR-CURSOR-2 | 1a (serial) | S | Silence-aware cursor hold using word endTime |
| 4 | TTS-EVAL-3 | 1b (parallel) | M | Quality eval gate for regression prevention |
| 5 | NARR-SPOKEN-1 | 2 (polish) | M | Spoken/display word separation for phoneme alignment |
| 6 | UX-POLISH-1 | 2 (polish) | L | Reading experience visual polish (stub) |
| 7 | TTS-QUAL-CI-1 | 2 (polish) | S | TTS quality gates in CI (stub) |

# 5. File Manifest

Files are organized into tiers by criticality to the audit scope. All files are included in the audit package zip batches.

## 5.1 Tier 1 — Core (Critical Path)

### 5.1a Core TTS Source Files (Batch 1 + Batch 2)

The primary implementation files for the TTS pipeline. These files contain the production code under audit.

| File | Size | Description |
| --- | --- | --- |
| src/hooks/useNarration.ts | 74KB | Central narration state machine. 2100+ lines. Manages playback lifecycle, pause/resume, cursor tracking, mode transitions, caching coordination. |
| src/hooks/narration/kokoroStrategy.ts | 18KB | Kokoro-specific generation strategy. Connects Kokoro engine to generation pipeline, handles voice/rate config, wires word timestamps. |
| src/utils/audioScheduler.ts | 34KB | Audio playback scheduler. Queues PCM chunks, manages AudioContext, provides canonical audio progress reports, handles chunk handoffs. |
| src/utils/generationPipeline.ts | 28KB | TTS generation pipeline. Manages chunk generation queue, backpressure, pause/resume, planner integration for boundary selection. |
| src/utils/narrationPlanner.ts | 13KB | Rolling pause-boundary planner. Builds local boundary plans for the active text window (~400 words). Single authority for legal chunk endpoints. |
| src/utils/segmentNormalizer.ts | 26KB | Spoken-text normalizer. Transforms written text to spoken form (numbers, abbreviations, dates, currency). Maintains alignment maps. |
| src/utils/timingMetadataStore.ts | 4KB | Centralized timing metadata store. Records per-chunk timing classification (trusted/heuristic/missing). |
| src/utils/highlightSyncController.ts | 3KB | Highlight sync controller. Decides word/chunk/segment/off sync mode based on timing trust classification. |
| src/utils/narrateDiagnostics.ts | 13KB | Provider-neutral diagnostics bundle. Captures runtime state for debugging without raw text/audio payload. |
| src/types/narration.ts | 9KB | Narration type contracts. NarrationState, NarrationAction, NarrationSegment, timing types. |
| src/types/ttsProvider.ts | 2KB | Provider capability type. Declares timing truth, posture, selectability per engine. |
| src/utils/ttsProviderRegistry.ts | 6KB | Provider registry. Runtime truth table for Kokoro/Nano/Pocket/Qwen/WebSpeech capabilities. |
| main/tts-engine.js | 27KB | Main process TTS engine manager. Kokoro worker lifecycle, generation dispatch, IPC coordination. |
| main/tts-cache.js | 25KB | Main process TTS cache. v1/v2 structured identity, atomic timing sidecars, chunk read/write. |
| main/tts-worker.js | 8KB | Kokoro worker thread. Loads ONNX model, runs inference, returns PCM + word timestamps. |
| main/ipc/tts.js | ~15KB | TTS IPC handlers. Routes renderer requests to engine/cache/diagnostics. |
| src/components/FoliatePageView.tsx | 69KB | Primary reader component. Word injection, narration cursor, page/section navigation. |
| src/components/ReaderContainer.tsx | 60KB | Reader orchestrator. Mode management (page/focus/flow/narrate), lifecycle hooks. |
| src/utils/FlowScrollEngine.ts | 24KB | Flow reading engine. Scroll-driven reading zone, line mapping, speed calculation. |
| src/types.ts | 29KB | Global type definitions. Settings schema, document model, IPC contracts. |

### 5.1b Core Governance Documents (Batch 3)

The governing documents that define architecture decisions, current state, and engineering rules.

| File | Size | Description |
| --- | --- | --- |
| ROADMAP.md | 21KB | Active roadmap. 7-sprint conveyor (5 full specs + 2 stubs). Phase: Reading Experience v2. |
| ROADMAP_SPECS.md | 45KB | Architecture decisions AD-1 through AD-4, cross-sprint type-flow matrix, dissolved sprint rationale. |
| CLAUDE.md | 51KB | Project configuration. Agent system, standing rules, current state, tech stack, architecture. |
| docs/governance/TECHNICAL_REFERENCE.md | 64KB | Full architecture reference. Every feature, data model, component, IPC contract. |
| docs/governance/TTS_ARCHITECTURE_DECISIONS.md | 26KB | TTS architecture decision records. Engine posture, layer inventory, adopt/reject/defer register, invariants. |
| docs/governance/LESSONS_LEARNED.md | 129KB | Engineering discoveries. 117 entries (LL-001 through LL-117). Persistent rules and anti-patterns. |

## 5.2 Tier 2 — Supporting

### 5.2a Research Documents (Batch 3)

The literature review and research analysis that the TTS architecture was built against. Essential for the completeness-vs-research audit dimension.

| File | Size | Description |
| --- | --- | --- |
| docs/studies/audit/TTS_LITERATURE_REVIEW_2026-05-11.md | 142KB | Exhaustive TTS literature review. 11 codebases analyzed: readest, RealtimeTTS, abogen, sioyek, ttsreader, pdf-narrator, ultimate-tts-reader, markor + 3 engine frameworks. |
| Blurby_TTS_Master_Exhaustive_Outline_2026-05-11.md | 82KB | Master exhaustive outline. Gap analysis, recommended architecture, engine evaluation matrix. |
| Blurby. TTS Model Review.txt | 1KB | TTS model comparison summary (Kokoro vs alternatives). |

### 5.2b Supporting TTS Source Files (Batch 5)

Secondary TTS source files that support the core pipeline.

| File | Size | Description |
| --- | --- | --- |
| src/utils/kokoroRatePlan.ts | ~5KB | Rate bucket planning for Kokoro speech rate adjustment. |
| src/utils/kokoroStatus.ts | ~3KB | Kokoro engine status tracking. |
| src/utils/narratePerf.ts | ~4KB | Narration performance instrumentation. |
| src/utils/narrationContinuity.ts | ~6KB | Cross-book narration continuity. |
| src/utils/narrationPortability.ts | ~3KB | Narration state portability across modes. |
| src/utils/ttsCache.ts | ~8KB | Renderer-side cache identity utilities. |
| src/utils/ttsCacheIdentity.ts | ~5KB | Structured cache identity builder. |
| src/utils/ttsEvalTrace.ts | ~6KB | Eval trace schema and sink. |
| src/types/ttsCache.ts | ~4KB | Cache identity type contracts. |
| main/tts-engine-marathon.js | ~3KB | Marathon/soak test engine runner. |
| main/tts-opus.js | ~4KB | Opus audio encoding/decoding. |
| main/pocket-tts-engine.js | ~6KB | Pocket TTS engine wrapper (dormant). |
| patches/kokoro-js+1.2.1.patch | ~2KB | Kokoro-js fork patch for duration tensor exposure. |
| src/styles/tts-settings.css | ~4KB | TTS settings UI styles. |

### 5.2c Eval Scripts (Batch 6)

The evaluation harness used for TTS quality measurement and regression detection.

| File | Size | Description |
| --- | --- | --- |
| scripts/tts_eval_runner.mjs | 48KB | TTS evaluation runner. Matrix and soak modes, scenario execution, metrics aggregation. |
| scripts/tts_eval_metrics.mjs | 6KB | Metrics computation for eval traces. |
| scripts/tts_eval_gate.mjs | 6KB | Quality gate evaluation against threshold JSON. |

### 5.2d Testing Documentation (Batch 6)

Quality gate definitions, baseline metrics, and manual test checklists.

| File | Size | Description |
| --- | --- | --- |
| docs/testing/tts_eval_baseline_v1.json | 1KB | Kokoro eval baseline metrics (p50=465ms, p95=503ms startup). |
| docs/testing/tts_quality_gates.v1.json | 3KB | Quality gate threshold definitions. |
| docs/testing/tts-manual-test-checklist.md | 15KB | Manual TTS test checklist. |
| docs/testing/tts-diagnostics-bundle.md | 2KB | Diagnostics bundle specification. |
| docs/testing/moss-vs-kokoro-listening-review.md | 3KB | Perceptual comparison: MOSS Nano vs Kokoro. |

# 6. Batch Organization

The audit package is split across 8 zip batches plus this orientation document (9 total deliverables). All batches should be delivered together.

| Batch | Files | Contents |
| --- | --- | --- |
| Batch 1 | 10 (incl. this doc) | Orientation + 9 core TTS source files (useNarration through narrationPlanner) |
| Batch 2 | 10 | Core TTS source continued (segmentNormalizer through types.ts) |
| Batch 3 | 9 | Governance docs (6) + research docs (3) |
| Batch 4 | 10 | Test suites: engine, cache, provider, timing, strategy |
| Batch 5 | 10 | Test suites: narration planner, cursor, glide, pipeline |
| Batch 6 | 10 | Test suites: integration, continuity, eval + supporting source |
| Batch 7 | 10 | Supporting TTS source files + eval scripts |
| Batch 8 | 6 | Testing docs, TTS settings CSS, kokoro-js patch, Opus encoding |

# 7. Prior Audit History

This project has undergone 8 prior external audits, all conducted on 2026-05-15 as part of the TTS Architecture Completion phase:

| # | Date | Scope | Score | Key Outcome |
| --- | --- | --- | --- | --- |
| 1 | 2026-05-15 | Full TTS Architecture roadmap | 5/10 | Spec language tightened; effort increased |
| 2-7 | 2026-05-15 | Targeted re-audits (remediation) | 6→8 | Progressive improvement across passes |
| 8 | 2026-05-15 | Final cited files verification | 9/10 | Approved for dispatch |

The prior audits evaluated the roadmap before implementation. This audit (OutsideAudit.9) evaluates the completed implementation against its research foundations and upcoming plans.