# Audit Orientation — OutsideAudit.3 (2026-05-15)

Type: Targeted re-audit of TTS Architecture Completion roadmap

Prior audits: OutsideAudit.1 (5/10), OutsideAudit.2 (6/10)

Target: 8/10 or higher

Package: 1 zip, 10 files (this orientation + zip)

## 1. Executive Summary

Blurby is a desktop e-reader (Electron + React + Vite) with built-in text-to-speech narration. The TTS Architecture Completion phase makes every implicit TTS architecture decision explicit, tested, and debuggable with Kokoro as the sole active engine. The roadmap is an 8-sprint conveyor belt from engine dormancy through architecture documentation.

OutsideAudit.2 scored 6/10 with specific remediation gaps. This re-audit package addresses all 8 gaps identified in section (E) of the prior report. Key changes since OutsideAudit.2:

1. Complete ROADMAP.md delivered — trimmed from 60k to ~30k chars by archiving completed work. All 8 sprint specs with structural fields are present. Architecture decisions, grounding evidence, and implementation detail are in the companion ROADMAP_SPECS.md.

2. ROADMAP_SPECS.md companion file added — contains AD-1 through AD-4 with full semantics, Cross-Sprint Type-Flow Matrix, Dissolved Sprints rationale, and grounding evidence + implementation detail for all 8 sprints.

3. Line citations corrected — kokoroStrategy.ts:168→165, ttsCache.ts:47→46.

4. Future constructs explicitly labeled — classifyTiming(), normalizedToOriginalMap, emitsWordBoundaryEvents, NarrationSegmentAnchor all marked as future with introducing sprint.

5. NarrationSegmentAnchor precisely defined — half-open interval, global word index source, section-boundary behavior, sectionId/cfi optionality, migration behavior.

6. SPRINT_QUEUE.md synchronized — TTS-EVENT-SYNC-1 Phase 0 gate rewritten, NarrationSegmentAnchor references added, TTS-PIPELINE-1 NarrationSegment assessment documented.

7. Source files included — main/ipc/tts.js and main/tts-cache.js now in package per auditor request.

8. Document structure reformed — ROADMAP.md is now a lean dispatch document under 30k chars. Heavy reference material lives in ROADMAP_SPECS.md. Completed work archived to dated archive files.

## 2. Architecture Overview

The TTS pipeline follows this flow: text segment → narration planner (chunk boundaries) → segment normalizer (spoken-text transforms) → cache identity (v2 structured key) → Kokoro engine (audio generation + word timestamps) → timing sidecar (per-chunk metadata) → audio scheduler (playback) → highlight sync controller (visual cursor).

Four architecture decisions (AD-1 through AD-4) govern the pipeline’s identity model, timing hierarchy, transform contract, and provider evolution. These are fully documented in ROADMAP_SPECS.md.

Engine posture: Kokoro is the sole active engine. MOSS-Nano and Pocket TTS are scheduled for dormancy (ENGINE-DORMANCY-1). Qwen is retired/disabled. Desktop v2.0 has shipped.

## 3. Active Conveyor (8 Sprints)

ENGINE-DORMANCY-1 → TTS-INTEGRATE-1 → TTS-CACHE-HARDEN-1 → TTS-EVENT-SYNC-1 → NORMALIZER-ENRICH-1 → TTS-RENDER-MAP-1 → TTS-PIPELINE-1 → TTS-ARCH-DOC-1

Each sprint has structural dispatch fields (What/Why/Prerequisites/Done-when/Effort/Roster/Source) in ROADMAP.md and grounding evidence + implementation detail in ROADMAP_SPECS.md.

## 4. File Manifest

All files are in a single zip: AuditPackage.3.2026-05-15.zip

| Tier | File | Description |
| --- | --- | --- |
| 1 | ROADMAP.md | Primary roadmap — lean dispatch document with all 8 sprint structural fields, standing rules, conveyor diagram. Under 30k chars. |
| 1 | ROADMAP_SPECS.md | Companion — AD-1 through AD-4 (full semantics), Type-Flow Matrix, Dissolved Sprints rationale, grounding evidence + implementation detail for all 8 sprints. |
| 1 | SPRINT_QUEUE.md | Dispatch queue with FIFO pointers to ROADMAP specs. Contains detailed sprint summaries with prerequisites and acceptance criteria. |
| 1 | kokoroStrategy.ts | Kokoro TTS strategy — cache identity construction (line 165), chunk scheduling, generation pipeline integration. |
| 1 | segmentNormalizer.ts | Text normalization — 12 transforms, TransformFn contract, normalization hash, golden fixture references. |
| 1 | ttsCache.ts | TypeScript types — TtsCacheIdentityV2, TtsTimingSidecar, timing classification enums. |
| 1 | tts-cache.js | Main process cache — v2 structured identities, atomic .timing.json sidecars, legacy v1 read path. |
| 2 | ttsProvider.ts | Provider types — TtsProviderTimingTruth, ProviderCapabilities interface. |
| 2 | ttsProviderRegistry.ts | Registry — 5 provider entries (Kokoro active, MOSS-Nano/Pocket selectable, Qwen disabled, Web Speech builtin). |
| 2 | tts.js | IPC handlers — tts-generate, tts-cache-*, tts-nano-*, tts-pocket-* entry points, shape validation. |

## 5. Prior Audit Scores (OutsideAudit.2)

| Dimension | Score | Key Issue |
| --- | --- | --- |
| Grounding in current codebase | 7 | Minor line-number errors (now fixed) |
| Architectural coherence | 7 | Unresolved document drift, future fields discussed before existing |
| Correct sequencing | 6 | Sprint bodies absent from delivered ROADMAP.md |
| Modeling soundness | 7 | NarrationSegmentAnchor needed precise semantics (now defined) |
| Extensibility | 7 | emitsWordBoundaryEvents not in current ProviderCapabilities |
| Testability | 6 | Integration gates not fully visible in delivered package |
| Delivery practicality | 6 | Artifact drift — package incomplete |
| Overall confidence | 6 | Central claim not verifiable from delivered package |

## 6. What to Verify in This Re-Audit

Gap 1 (complete ROADMAP): ROADMAP.md now contains all 8 sprint specs with structural fields. ROADMAP_SPECS.md contains grounding evidence and implementation detail. Verify both files together constitute the complete plan.

Gap 2 (SPRINT_QUEUE sync): SPRINT_QUEUE.md has been updated with TTS-EVENT-SYNC-1 Phase 0 gate, NarrationSegmentAnchor references, and TTS-PIPELINE-1 NarrationSegment assessment.

Gap 3 (line citations): kokoroStrategy.ts:165 and ttsCache.ts:46 are now correct. Cross-reference against the included source files.

Gap 4 (future construct labels): classifyTiming(), normalizedToOriginalMap, emitsWordBoundaryEvents, and NarrationSegmentAnchor are all explicitly labeled as future with their introducing sprint.

Gap 5 (source files): main/ipc/tts.js and main/tts-cache.js are now included per auditor request.

Gap 6 (NarrationSegmentAnchor): AD-1 in ROADMAP_SPECS.md now defines: half-open [startIdx, endIdx), global word index source (epub-word-extractor.js), section-boundary spanning, sectionId/cfi optionality, migration behavior.

Gap 7 (AD-3 enforcement): TTS-EVENT-SYNC-1 Phase 0 hard gate includes adversarial alignment fixtures. TTS-PIPELINE-1 adds stress fixtures.

Gap 8 (TTS-PIPELINE-1 detail): TTS-PIPELINE-1 Done-when now covers NarrationSegment domain type assessment, cache-hit parity verification, stress fixtures, and content-addressed cache assessment.

## 7. Note on Branch-Only Artifacts

highlightSyncController.ts and timingMetadataStore.ts are on pushed branch sprint/tts-sync-1-highlight-controller (commit 142dc24), not yet on main. TTS-INTEGRATE-1 merges them to main. Their specs are fully grounded against the branch source. The branch has passed full verification (181 files / 2598 tests).