Blurby — TTS Architecture Audit

Audit Orientation Document

Audit ID: OutsideAudit.1.2026-05-15

Date: May 15, 2026

Prepared by: Cowork (Blurby Planning Agent)

# Section 1: Executive Summary

Blurby is a desktop e-book reader built on Electron 41, React 19, TypeScript, and Vite 6. It supports four reading modes (page, focus, flow, narrate) for EPUBs, PDFs, and web articles imported via a Chrome extension. The application is at v1.75.1 with 2,397 tests across 150 test files.

The TTS (text-to-speech) subsystem uses Kokoro as its sole active narration engine, delivering real word-level timestamps, structured caching with timing sidecars, and event-driven highlight synchronization. Three other engines exist in the codebase but are dormant or retired: MOSS-Nano (dormant — passed evaluation gates but disabled for focus), Pocket TTS (dormant), and Qwen (retired/disabled for Desktop v2).

This audit covers the TTS Architecture Completion phase — an 8-sprint conveyor belt that makes every implicit TTS architecture decision explicit, tested, and debuggable. The finish line is: Kokoro as sole active engine with provider registry, segment normalization, cache/timing sidecars, event-driven word sync, enriched normalization, pre-built word position index, pipeline integration tests, and architecture decisions document all landed.

# Section 2: Current Build Status

| Metric | Value |
| --- | --- |
| Version | v1.75.1 |
| Tests | 2,397 across 150 test files |
| Build | Electron 41 + React 19 + Vite 6 + TypeScript 5.9 |
| CI/CD | GitHub Actions (split x64+ARM64 builds) |
| Phase completion | 62.8% of TTS Architecture phase (27 of 43 LOE) |
| Velocity | ~6.75 LOE/week (last 4 weeks) |
| Queue depth | GREEN — 8 full specs, 0 stubs |
| Estimated completion | ~2026-05-29 |

# Section 3: Architecture Overview

The codebase follows an Electron main/renderer split. The main process (CommonJS) handles file I/O, IPC, TTS engine management, and cache persistence. The renderer process (ESM/TypeScript/React) manages the reading UI, narration state machine, and audio scheduling.

TTS Architecture Layers: The provider registry (ttsProviderRegistry.ts) centralizes engine capabilities and posture. The segment normalizer (segmentNormalizer.ts) transforms display text into spoken form with version-tracked hashes. The cache identity layer (ttsCache.ts in both main and renderer) provides v2 structured keys with timing sidecars. The audio scheduler (audioScheduler.ts) manages chunk queuing and playback. The generation pipeline (generationPipeline.ts) orchestrates chunk creation with backpressure. The narration planner (narrationPlanner.ts) builds pause-boundary plans. The Kokoro strategy (kokoroStrategy.ts) interfaces with the Kokoro TTS worker. The useNarration hook (useNarration.ts, 69KB) is the central narration state machine.

Key architectural invariants: timing metadata is fail-closed (missing timing downgrades to chunk sync, never invents word boundaries); cache identity includes normalizer version and pronunciation override hash; diagnostics bundle never contains raw book text or audio payloads; the preload.js security boundary is minimal with all system access through IPC.

# Section 4: TTS Architecture Completion — Sprint Conveyor

| Seq | Sprint | LOE | Status | Description |
| --- | --- | --- | --- | --- |
| 1 | ENGINE-DORMANCY-1 | S/1 | Dispatch-ready | Disable MOSS-Nano and Pocket TTS at settings boundary (same pattern as Qwen) |
| 2 | TTS-INTEGRATE-1 | S-M/2 | Queued | Merge TTS-SYNC-1 + TTS-DIAG-1 branches to main |
| 3 | TTS-CACHE-HARDEN-1 | S-M/2 | Queued | Cache-hit timing parity, type harmonization, IPC validation (findings-driven) |
| 4 | TTS-EVENT-SYNC-1 | M/3 | Queued | Event-driven word boundary sync (research: readest + RealtimeTTS + sioyek) |
| 5 | NORMALIZER-ENRICH-1 | M/3 | Queued | Kokoro text normalization gap fill (research: abogen) |
| 6 | TTS-RENDER-MAP-1 | M/3 | Queued | Pre-built word position index (research: sioyek) |
| 7 | TTS-PIPELINE-1 | S/1 | Queued | Pipeline integration tests and fixture expansion |
| 8 | TTS-ARCH-DOC-1 | S/1 | Queued | TTS architecture decisions document (governance only) |

Total LOE: 16 estimated work units. Estimated ~2.4 weeks to completion.

# Section 5: Research Provenance

Every sprint in the conveyor traces to one or more research documents. Two primary sources inform this phase:

| Source | Document | Key Contributions |
| --- | --- | --- |
| Cross-Codebase TTS Literature Review | Blurby_TTS_Literature_Codebase_Review_2026-05-11.md (765 lines) | Event-driven sync patterns (readest/RealtimeTTS), word position index (sioyek), normalizer enrichment (abogen), cache key encoding fix |
| Kokoro TTS Implementation Review | Blurby_Kokoro_TTS_Implementation_Review_2026-05-15.md (382 lines) | Cache-hit timing parity (A8), normalizer alignment extensibility (A9), 9 action items leading to TTS-CACHE-HARDEN-1 |

# Section 6: File Manifest

The audit package contains 4 zip batches plus this orientation document (5 deliverables total, 31 internal files). Files are organized into tiers by importance.

## Batch 1 — Core Governance (Tier 1)

| File | Size | Description |
| --- | --- | --- |
| ROADMAP.md | 87 KB | Single source of truth — all 8 active sprint full specs, completed work summary, execution order |
| CLAUDE.md | ~35 KB | Agent operational config, rules of engagement, current system state, standing rules |
| SPRINT_QUEUE.md | 126 KB | Sprint dispatch queue with abbreviated pointers to ROADMAP specs |
| LESSONS_LEARNED.md | 127 KB | 115 engineering discoveries, persistent rules, anti-patterns |
| TECHNICAL_REFERENCE.md | 64 KB | Architecture, data model, every feature documented |
| sprint-queue.xlsx | 12 KB | Dashboard + Catalog tabs for KPI rollup and dispatch view |
| BUG_REPORT.md | 95 KB | Active and resolved bugs with severity, location, resolution |
| Blurby_Project_Constitution.md | 11 KB | Project founding principles and design philosophy |

## Batch 2 — Research and Review Artifacts (Tier 1)

| File | Size | Description |
| --- | --- | --- |
| Blurby_TTS_Literature_Codebase_Review_2026-05-11.md | 68 KB | Cross-codebase analysis of readest, RealtimeTTS, abogen, sioyek |
| Blurby_Kokoro_TTS_Implementation_Review_2026-05-15.md | 51 KB | Kokoro implementation review with 9 action items |
| 2026-05-15-pm2-audit.md | 1 KB | PM2 roadmap review Phase A audit |
| 2026-05-15-pm2-assessment.md | 1 KB | PM2 roadmap review Phase B assessment |
| 2026-05-15-pm2-plan.md | 5 KB | PM2 roadmap review Phase C plan |
| 2026-05-15-pm2-lessons-applied.md | 3 KB | PM2 roadmap review Phase D lessons applied |
| 2026-05-15-pm2-phase-brief.md | 6 KB | PM2 roadmap review phase brief (conveyor summary) |

## Batch 3 — Renderer TTS Source Code (Tier 2)

| File | Size | Description |
| --- | --- | --- |
| ttsCache.ts (src/utils/) | 4 KB | Renderer-side cache read/identity helpers |
| audioScheduler.ts | 31 KB | Chunk queuing, playback timing, ScheduledChunk interface |
| generationPipeline.ts | 27 KB | Chunk generation orchestration with backpressure |
| segmentNormalizer.ts | 11 KB | Spoken-text normalization with version-tracked hashes |
| narrateDiagnostics.ts | 5 KB | Provider-neutral diagnostics bundle |
| narrationPlanner.ts | 13 KB | Rolling pause-boundary planner |
| ttsProviderRegistry.ts | 6 KB | Provider capability and posture registry |
| ttsCache.ts (src/types/) | 2 KB | Cache identity and timing sidecar types |
| ttsProvider.ts (src/types/) | 1 KB | Provider timing truth enum and capabilities |
| types.ts | 29 KB | Shared application types (including TTS-related interfaces) |

## Batch 4 — Main Process TTS + Hooks (Tier 2)

| File | Size | Description |
| --- | --- | --- |
| tts-cache.js (main/) | 24 KB | V1/V2 cache paths, atomic timing sidecar writes |
| tts-engine.js (main/) | 27 KB | Kokoro engine manager, worker lifecycle |
| tts-worker.js (main/) | 8 KB | Kokoro inference worker thread |
| tts.js (main/ipc/) | 12 KB | TTS IPC handlers (generate, cache, status) |
| useNarration.ts (src/hooks/) | 69 KB | Central narration state machine |
| kokoroStrategy.ts (src/hooks/narration/) | 15 KB | Kokoro-specific strategy implementation |

# Section 7: Forward Plan

The 8-sprint conveyor follows a strict dependency chain. ENGINE-DORMANCY-1 is dispatch-ready and unblocks TTS-INTEGRATE-1 by making MOSS-Nano probe failures irrelevant. The cache hardening sprint (TTS-CACHE-HARDEN-1) was added based on the Kokoro implementation review findings. Three research-driven sprints (TTS-EVENT-SYNC-1, NORMALIZER-ENRICH-1, TTS-RENDER-MAP-1) were derived from the cross-codebase literature review. The pipeline integration test (TTS-PIPELINE-1) and architecture document (TTS-ARCH-DOC-1) close out the phase.

After the TTS Architecture Completion phase, the KOKORO-EXPORT-1 sprint (long-form audio and subtitle export) becomes viable. Deferred lanes include Android APK, Cloud Sync, and RSS/News — all beyond the current finish line.

Engine posture summary: Kokoro is the sole active engine. MOSS-Nano and Pocket TTS are dormant (disabled at settings boundary, reversible by changing registry posture). Qwen is retired and disabled for Desktop v2.

# Section 8: Auditor Instructions

Please review the TTS Architecture Completion roadmap (8 sprints) against the actual codebase. The user’s specific concerns are:

1. Roadmap directionality — Is this the right plan, in the right order, for the right reasons?

2. Spec completeness — Are the sprint specs detailed enough for unambiguous implementation?

3. Spec cogency — Do the specs make logical sense? Are there contradictions or gaps?

4. Spec correctness — Do the specs accurately reflect the current codebase state?

5. Research inclusion — Are the findings from both research documents (cross-codebase TTS literature review and Kokoro implementation review) properly incorporated into the sprint specs?

The ROADMAP.md file contains all 8 full sprint specifications. The research documents in Batch 2 contain the findings that drove spec creation. The source code in Batches 3 and 4 provides ground truth for verifying spec accuracy.