# Blurby — Outside Audit 10: Orientation

Targeted audit of the Narrate removal (NARRATE-REMOVE-1) and the Narrate rebuild plan (NARRATE-REBUILD-1). Package date 2026-10-11. Repository state: main @ 8ee49de3.

# 1. Executive summary

Blurby is a single-owner Electron desktop reading app (Electron 41, React 19, Vite 6, TypeScript 5.9; Vitest 4.1 for tests). It reads EPUB, PDF, MOBI, DOCX and web articles. It offers four reading modes: Page (paginated), Focus (one word at a time), Flow (a scrolling highlight band) and Narrate (text-to-speech with a moving word highlight). Speech uses Kokoro (kokoro-js, ONNX, q4) in a main-process worker thread.

On 2026-10-11 a long refactor (READER-MODE-SEPARATION-2) finished. It gave the four modes independent runtimes behind a thin router. During its final owner listening session, the owner heard the existing Narrate fail badly:

- the highlight runs ahead of the voice;

- the highlight freezes after an audio gap;

- 15–35 s silences at speed changes and section starts;

- distorted speed changes;

- the whole machine stalls on Play.

The owner ruled that Narrate be removed now and rebuilt from scratch. The rebuild's core requirement: the cursor must be literally attached to the word being played, with no estimation.

This audit asks: is the plan to remove Narrate safe and complete, and is the rebuild plan's central technical assumption sound? Treat the code as the primary source of truth.

# 2. Current build status

| Item | State (2026-10-11) |
| --- | --- |
| Version | 1.75.1 (Desktop v2.0 shipped) |
| Test suite | About 3,540 tests: about 3,408 pass, 133 are skipped. One known failure: a 10 s timeout in a CPU-heavy boundary test under full-suite load (KF-3). It passes alone, and the queued item TEST-TIMEOUT-HEADROOM-1 fixes it |
| Build | npm run build exit 0; npm run typecheck exit 0 |
| Engines | Kokoro is the only active engine. MOSS-Nano and Pocket TTS (Python sidecars) and Qwen are dormant or disabled, and are deleted by the removal |
| Reading modes | Separated (READER-MODE-SEPARATION-2, merged d96d2f3f), with import-boundary tests (G1), per-mode contract tests (G2), routing tests (G3) and behaviour baselines (G4) |
| Register | monday.com board (external). ROADMAP.md holds the specifications |

# 3. Architecture overview

## 3.1 Renderer (src/)

- src/reader/useReaderModeOrchestrator.ts is the thin router. It snapshots values at handoff and rejects callbacks from stale owners.

- src/reader/modes/{page,focus,flow,narrate}/: each mode owns its state, runtime, view and CSS. ReaderModeAdapter.ts defines the shared contract, and NarrateModeAdapter.ts adapts Narrate.

- src/reader/ports/: the narrow ports the modes may use (document, surface, audio). src/reader/anchors, document and surface hold shared data.

- Narration stack (to be removed):

  - src/hooks/useNarration.ts and src/hooks/narration/ (per-engine strategies);

  - src/utils/audioScheduler.ts, generationPipeline.ts, narrationPlanner.ts, src/utils/audio/ and more;

  - about 32 core files and 468 KB, plus TTS settings UI, eval tracing and about 95 test files.

- src/components/ReaderContainer.tsx is the reader shell. It is in the project's shared-core freeze set.

## 3.2 Main process (main/, main.js, preload.js)

- Kokoro: main/tts-engine.js with main/tts-worker.js (worker thread). main/tts-cache.js is the audio cache, up to 2 GB on disk. main/tts-opus.js handles encoding. main/tts-engine-marathon.js is a long-run harness.

- Dormant engines: moss-nano-*, pocket-tts-*, python-sidecar-*, qwen-*, sidecar-paths.js.

- main/ipc/tts.js holds the TTS IPC handlers. preload.js is the security boundary. main/migrations.js holds the settings and library schema migrations (settings v12 today). main/sync-engine.js does cloud settings sync.

# 4. What is under audit

## 4.1 NARRATE-REMOVE-1 — Remove Narrate, keeping Kokoro dormant

This is a full specification in ROADMAP.md § NARRATE-REMOVE-1 (about 480 lines). It was written as held plan HB-1 and reached revision 3 after two adversarial reviews. Summary:

- Delete the Narrate mode, all narration hooks, strategies, scheduler and planner code, the TTS settings screens, the dormant MOSS-Nano, Pocket and Qwen engines and sidecars, the TTS eval harness, and the CI quality-gate job.

- Keep the Kokoro engine in the main process with no renderer or preload path to it.

- Add settings migration v13: a saved narrate reading mode becomes flow. Normalize again at startup and on every cloud-settings apply. Delete no user data: the voice and speed settings, the audio cache and the model all stay.

- Three waves, about 11 hours, with commit prefixes NARRATE-REMOVE-1 C<n>:. A resume recipe classifies an interrupted run (start / resume / conflict). An embedded, self-tested closure checker finds dangling relative imports. 16 Done-when rows include an owner smoke test.

## 4.2 NARRATE-REBUILD-1 — Rebuild Narrate (epic, not yet chartered)

This is a stub in ROADMAP.md § NARRATE-REBUILD-1. Its source is the absorbed storyboard, docs/planning/holding/2026-10-11-narrate-rebuild.md: alignment record, frames F1–F6, approach. Summary:

- Phase 0, prove Kokoro:

  - its per-word timing table matches its own audio on real passages;

  - speech starts within 2 s;

  - a speed change, generated at the new speed and never time-stretched, takes effect within 2 s.

- A Phase 0 failure sends the engine choice to a bake-off: docs/studies/research/tts-engine-scan/.

- Core: a per-chunk exact word table plus the audio playback clock. The cursor is the word at the current playback sample. No estimated-timing path and no device-delay modelling.

- Then come the Narrate mode on the separated contract, speed, section crossing and failure states. F4: timing missing, so pause on the last exactly-timed word. F5: voice loading.

# 5. Concerns the owner asks you to test

## 5.1 Is the "exact word table" real? (storyboard assumption A8)

The rebuild assumes Kokoro's predicted per-token durations, which drive its own synthesis, give word boundaries that are exact for the audio it produces. If so, the cursor can be pure arithmetic: word at sample = lookup(table, playbackClock). Please assess this from the code and from what the library exposes:

- Does the current code obtain per-word timing from Kokoro? How (main/tts-worker.js, src/utils/audio/, the narration hooks), and with what transformations, such as chunk joins, padding, trimming, resampling, Opus encoding or rate changes?

- Where does today's cursor leading the voice come from, and would the proposed core remove that cause?

- Is "generate at speed, never stretch" achievable with this engine?

- Is a 2 s start or speed-change target plausible on a CPU-only Windows machine, given the observed 15–35 s stalls?

- Is Phase 0's verification method (recorded output against the table, about 30 ms precision) adequate to decide?

## 5.2 Removal safety

- Data: can anything in the removal delete or corrupt user data (settings, library, the 2 GB audio cache, the model)?

- Migration v13: is it correct, idempotent and downgrade-safe? Reverting the code keeps the migrated flow (decision G6).

- Cloud sync: can sync re-introduce narrate after v13? The plan normalizes in applyCloudSettings and loadSettingsData. Are there other ingress paths?

- Completeness: will anything still import or call deleted code? Check the closure checker's coverage, side-effect imports, main-process requires, preload, IPC channels and packaging (package.json build files).

- Separation: do Page, Focus and Flow stay untouched as claimed, apart from the stated registration and bottom-bar edits?

# 6. Forward plan (queue after this audit)

| Seq | Item | Note |
| --- | --- | --- |
| 5 | TEST-TIMEOUT-HEADROOM-1 | Explicit 30 s timeouts for three slow tests |
| 6 | EINK-HOVER-FIX-1 | CSS fix (e-ink hover rule) |
| 7 | LIBRARY-SETTINGS-FIX-1 | Merged; close-out pending |
| 8 | NARRATE-REMOVE-1 | Under audit; runs alone |
| 9 | NARRATE-REBUILD-1 | Under audit; epic; finish line "Narration rebuilt" |
| 10–11 | CLEANUP-MODE-BARREL-1, UX-POLISH-1 | Small followers after the removal |

# 7. Package layout (outer zip)

You receive one file, AuditPackage.10.2026-10-11.zip. Open entry 00 first.

| Entry | Contents | Tier |
| --- | --- | --- |
| 00_orientation_manifest.zip | This document; MANIFEST.md | — |
| 01_plan_and_specs.zip | ROADMAP.md (both specs, standing rules), CLAUDE.md, the absorbed storyboard and plan, the 2026-10-11 review records, TTS_ARCHITECTURE_DECISIONS.md | Tier 1 |
| 02_renderer_src.zip | All of src/ (one image asset removed) | Tier 1 |
| 03_main_process_build.zip | main/, main.js, preload.js, package.json, vite.config.js, tsconfig*.json, .github/ | Tier 1 |
| 04_tests.zip | All of tests/ | Tier 1 |
| 05_scripts.zip | All of scripts/ (TTS eval tools the removal deletes) | Tier 2 |
| 06_mode_separation_evidence.zip | READER-MODE-SEPARATION-2 close-out, epic packet, census and evidence (no audio, images or EPUB) | Tier 2 |
| 07_narration_research.zip | TTS engine scan and shortlist; narration investigations (cursor, timing, Kokoro rate buckets) | Tier 2 |
| 08_governance.zip | LESSONS_LEARNED.md, BUG_REPORT.md, TECHNICAL_REFERENCE.md, recent close-outs | Tier 3 |

# 8. File manifest by tier

- Tier 1, critical: ROADMAP.md § NARRATE-REMOVE-1 and § NARRATE-REBUILD-1; docs/planning/holding/2026-10-11-narrate-rebuild.md; src/ (especially src/reader/, src/hooks/useNarration.ts, src/hooks/narration/, src/utils/audio*, src/components/ReaderContainer.tsx); main/tts-*.js, main/migrations.js, main/sync-engine.js, main/ipc/tts.js, preload.js, main.js; tests/.

- Tier 2, supporting: scripts/; the separation epic's evidence and close-out; the TTS engine scan; narration investigations; docs/governance/TTS_ARCHITECTURE_DECISIONS.md.

- Tier 3, reference: lessons learned, the bug report, the technical reference, recent close-outs.

# 9. Notes and limits

- Excluded by packaging rules: .git, node_modules, all audio and video, images, EPUB fixtures and model binaries. The separation evidence originally includes .wav loopback recordings; those are omitted.

- The removal has not been type-checked or built yet; that happens when it runs. Its closure checker reports 0 dangling imports on main today.

- No owner listening has been done on any rebuilt Narrate; none exists yet.

- Please follow the requested output format in the auditor prompt, sections (A)–(K) with 8 scored dimensions. Scope your verdict to the two items and the two concerns above.